# Test Plan
ID	Test Stage	Area	Objective	Method
1	Unit	Model	Test validity of objects created by XML converter.	Black Box testing: Test harness that checks attributes of objects created against XML definitions. Test cases a-d test the converter on four different XML files.
2	Unit	View	Test axes mapping algorithm.	Black Box testing: test cases take the form of points on a simple graph.
3	Unit	View	Test scale calculation algorithm.	Black Box testing: test with different Dimensions (sizes of panel).
4	Unit	View	Test correct images are selected for all possible designator digits.	White Box testing (deriving test cases to drive algorithm down all code paths).
5	Unit	View	Test parallel runway detection algorithm.	Black Box testing: for groups of 1,2,3 and 4 parallel runways and for 1,2 and 3 groups. Also tested for different orientations.
6	Unit	View	Test runway drawing.	Black Box testing: test cases will be synthesized runway objects that test each attribute is drawn correctly. (A control runway is also drawn to see the changes for each test)
7	Unit	View	Test taxiway drawing.	Black Box testing: test cases involve TaxiwayJoins being at different angles to each other.
8	Unit	Controller	Test that all GUI components appear correctly.	Black Box testing: test cases will involve resizing the window.
9	Unit	Controller	Test zooming.	Black Box testing: test cases will include differing amounts of keyboard presses/mouse wheel rolls.
10	Unit	Controller	Test panning.	Black Box testing, with keyboard presses and use of scroll bar.
11	Integration	Model/View	Test integration of XML converter, boundary calculation, axes mapping and scaling algorithms.	Black Box testing: Test harness that will draw a simple airport loaded from file. Test cases will involve loading in multiple airports and resizing the window.
12	Integration	View	Test that each runway marking and light appears correctly.	White Box testing: Test that markings and lightings appear in the correct position relative to the runway and the approach direction.
13	Integration	View/Controller	Test that the airport 2D plan view appears correctly in the GUI.	Test cases to include resizing GUI window.
14	Integration	View/Controller	Test that zooming works correctly with View.	Test that zooming updates scroll bars and works correctly with scaling algorithm.
15	System	View	Test runway markings display correctly on 2D plan view.	Observe drawing of all individual runway markings for all categories and check against CAP637/168.
16	System	View	Test runway lights display correctly on 2D plan view.	Observe drawing of all individual groups of runway lights for all categories and check against CAP637/168.
17	System	All	Test changing of categorisation.	Observe the changes in runway markings/lights when categorisation is changed.
18	System	All	Test changing of approach direction.	Observe the changes in runway markings/lights when approach direction is changed.
19	System	All	Test changing between day and night view.	Observe the changes in the View when day/night setting is changed.
20	User Acceptance	All	Demonstrate how each requirement has been fulfilled.	Demonstration to client.

## Notes:
- In some cases where Black Box testing was used, JUnit test drivers were utilised to make this process quicker.
- Some of the tests on the smaller modules (such as the smaller individual methods/functions) were omitted from this report for clarity. These modules were generally verified by inspection.
# Test Report
## Unit Tests
ID	Test Cases	Expected Result	Passed? (What was wrong otherwise)	Measures taken to fix bug
1	ultra-simple.xml / simple.xml / standard.xml / complex.xml	All XML attributes match object attributes.	Pass / Pass / Pass / Pass	- / - / - / -
2	(0,0) / (5,5) / (-5,5) / (5,-5) / (-5,-5) / (-100,100)	(5,5) / (10,0) / (0,0) / (10,10) / (0,10) / error	Pass / Pass / Pass / Pass / Pass / Fail – no error given.	- / - / - / - / - / Editing original code to check co-ordinates were inside the boundaries. (Edit – had to reverse this change, because it was causing trouble when the axes were rotated to draw runways.)
3	0x0 / 0x100 / 100x0 / 100x100 / 50x100 / 100x50	0 / 0 / 0 / 10 / 5 / 5	Pass / Pass / Pass / Pass / Pass / Pass	- / - / - / - / - / -
4	0-9 / L,C,R	0-9.png / l,c,r.png	Pass / Pass	- / -
5	Single runway / 1 group of 2 / 1 group of 3 / 1 group of 4 / 2 groups of 2 / 2 groups of 3 / 3 groups of 2 / 3 groups of 3	No groups / Correct amount of groups with correct runway objects within. / More than three runways should return an error.	Pass / Pass / Pass / Fail – no error given. / Pass / Pass / Pass / Pass	- / - / - / Check for groups > 4. / - / - / - / -
6	Null / X position – left / X position - right / Y position – up / Y position - down / Orientation < 180 / Orientation > 180 / Width / Height / TopExtension / -width / -height / BottomExtension / -width / -height	No runway drawn; / translated to left; / translated to right; / translated up; / translated down; / rotated by angle; / rotated by angle; / width changes; / height changes; / width changes; / height changes; / width changes; / height changes;	Pass / Pass / Pass / Pass / Pass / Pass / Pass / Pass / Pass / Pass / Pass / Pass / Pass	- / - / - / - / - / - / - / - / - / - / - / - / -
7	Null / 0 >= angle >= 90 / 90 >= angle >= 180 / 180 >= angle >= 270 / 270 >= angle >= 360 / width	No taxiway drawn; / Taxiway drawn at correct angle; / Width changes;	Pass / Pass / Pass / Pass / Pass / Pass	- / - / - / - / - / -
9	Mouse wheel forward / Mouse wheel back / Keyboard + / Keyboard -	Scale variable changes appropriately.	Pass / Pass / Pass / Pass	- / - / - / -
10	Keyboard left / Keyboard right / Keyboard up / Keyboard down / Mouse drag left / Mouse drag right / Mouse drag up / Mouse drag down	Move viewport left / Move viewport right / Move viewport up / Move viewport down / Move viewport right / Move viewport left / Move viewport down / Move viewport up	Pass / Pass / Pass / Pass / Pass / Pass / Pass / Pass	- / - / - / - / - / - / - / -

Test 8 was impossible at this stage, since the GUI is not completely finished yet.
## Integration Tests
ID	Test Cases	Expected Result	Passed? (What was wrong otherwise)	Measures taken to fix bug
11	ultra-simple.xml / simple.xml / standard.xml / complex.xml	Airports should all be fully visible regardless of resizing.	Pass / Pass / Pass / Pass	- / - / - / -
12	Markings / -normal / -approach direction switched / Lights / -normal / -approach direction / switched	Appear in correct position on runway and flipped by 180 degrees when approach direction changed.	Pass / Pass / Pass / Pass	- / - / - / -
13	ultra-simple.xml / simple.xml / standard.xml / complex.xml	Airports still fully visible in the panel within the full GUI.	Pass / Pass / Pass / Pass	- / - / - / -
14	Keyboard + / Keyboard - / mouse-wheel forward / mouse-wheel back	Zoom on centre of screen / Zoom out from centre / Zoom on centre of screen / Zoom out from centre	Fail – when zooming on lower/upper half of screen, screen also pans up/down. / Pass / Fail (same as above) / Pass	To be fixed. / - / Same as above. / -

## System Tests
ID	Test Cases	Expected Result	Passed? (What was wrong otherwise)	Measures taken to fix bug
15	Runway Designator / -letter / Threshold / Edge / Centreline / Aiming Point / Touchdown Zone / Starter Extension / Stopway / Unusable Extension	All markings match the coour and positions specified in CAP168/637. Still appear correctly when approach direction is changed.	Pass / Fail – for Visual categorization overlapped with number. / Fail – did not lengthen to encorporate letter in Visual mode / Pass / Fail – offset is incorrect for Visual mode. / Pass / Pass / Pass / Not implemented yet / Pass	- / Code fix. / Add a check to see whether a letter will be present and lengthen accordingly. / - / Amend the offset value. / - / - / - / - / -
16	Approach / Splmntry. Approach / PAPI / - change angle / Edge (Runway) / -caution zone / Edge (Stopway) / Edge (Starter Ext.) / Edge (Runway Exit) / Threshold / End / Centreline / Touchdown Zone / Rapid Exit Taxiway	All lights match the colour and positions specified in CAP168/637. Still appear correctly when approach direction is changed. / Yellow lights appear on last 1/3 of runway for < CATIII. / Pre-threshold edge lights should always appear in the same place regardless of approach direction (stopway lights should only appear on approach).	Pass / Pass / Pass / Pass / Pass / Pass / Pass / Fail – changed sides on change of approach direction. / Not implemented yet / Pass / Pass / Pass / Pass / Not implemented yet	- / - / - / - / - / - / - / Small edit to drawing code to exclude it from rotation. / - / - / - / - / - / -

At the time of testing, insufficient features are implemented to carry out tests 17, 18 and 19 (GUI components for changing the category, changing approach direction and toggling day/night have not yet been implemented).
## User Acceptance Test
ID	Test Cases	Expected Result
20	Load simple.apx / Load complex.apx / Load standard.apx / Show approach direction option / Demonstrate approach direction option / Conceal all lights and markings / Demonstrate markings/lights for Non-Precision / Demonstrate markings/lights for CAT IIIC / Demonstrate lights and markings of taxiways / Demonstrate lights and markings on stands	Airport loads successfully and is displayed / Airport loads successfully and is displayed / Airport loads successfully and is displayed / - / Approach direction changes for runway selected / Lights and markings disappear / Lights/markings appear conforming to CAP168 / Lights/markings appear conforming to CAP168 / Taxiway light appear conforming to CAP168 / (Not implemented, cannot demonstrate)